URT Report

| Date | 15 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-4560 |
| Project Name | AI Powered Debt Relief & Financial Recovery Platform |
| Maximum Marks |  |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) conducted for the FinRelief AI platform. It verifies that all core functionalities—including user authentication, financial analysis, settlement prediction, AI negotiation strategy generation, and dashboard features—operate as expected and satisfy user requirements before deployment.

2. Defect Analysis

This report summarizes the defects identified during testing and their resolution status.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 5 | 4 | 3 | 2 | 14 |
| By Design | 1 | 1 | 1 | 0 | 3 |
| Duplicate | 0 | 1 | 0 | 0 | 1 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Won't Fix | 0 | 0 | 1 | 1 | 2 |
| Total | 6 | 6 | 6 | 3 | 21 |

3. Test Case Analysis

This report shows the execution status of all User Acceptance Test cases.

| Module | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Registration & Login | 5 | 0 | 0 | 5 |
| Financial Profile | 4 | 0 | 0 | 4 |
| Financial Health Analysis | 5 | 0 | 0 | 5 |
| Settlement Prediction | 4 | 0 | 0 | 4 |
| AI Negotiation Strategy | 4 | 0 | 0 | 4 |
| Dashboard & Reports | 5 | 0 | 0 | 5 |
| Database & Security | 3 | 0 | 0 | 3 |
| Total | 30 | 0 | 0 | 30 |

4. UAT Summary

- Total Test Cases: 30

- Passed: 30

- Failed: 0

- Pending: 0

- Overall UAT Status: ✅ Accepted for Deployment